**PROJECT TIMELINE**

| Module | Things To Do: | **Starting Date:** | **Dead End:** |
| --- | --- | --- | --- |
| **Admin Home** | * **Login/Logout** * **Dashboard** | **1/11/2024** | **3/11/2024** |
| **User Login** | * **Login/Logout** * **User SignUp** * **Forget password** * **Full Account SetUp** | **4/11/2024** | **6/11/2024** |
| **Admin User Management** | * **Delete User** * **Block User** * **Search user(Filter,Sort)** | **7/11/2024** | **9/11/2024** |
| **Admin Product** | * **Add product** * **Edit product /Add stock** * **Search for product** * **Remove Product** * **Banner management** | **10/11/2024** | **12/11/2024** |
| **User Product** | * **Product details** * **Product list** * **Add to Cart** * **Add to wishlist** | **13/11/2024** | **16/11/2024** |
| **Admin Order And payment** | * **Order status** * **Cancel Order** * **Payment Methods** * **Admin Settings** | **16/11/2024** | **20/11/2024** |
| **Profile User** | * **Change Password** * **Edit details** * **Order History** * **Wallet** | **21/11/2024** | **24/11/2024** |
| **User Order payment** | * **CheckOut** * **Address** * **Payment methods** * **Return and refund** | **25/11/2024** | **27/11/2024** |
| **Sales Report** | * **Sales Report** * **Print Sales Report** * **Coupon Management** | **28/11/2024** | **30/11/2024** |